# Industrial Equipment Supply & Procurement Master Contract

INDUSTRIAL EQUIPMENT SUPPLY & PROCUREMENT MASTER CONTRACT

This Procurement Master Contract is entered into on October 6, 2024, by Precision Dynamics GmbH ("Supplier") and NorthStar Renewable Power Inc. ("Buyer").

1. SCOPE OF PROCUREMENT

Supplier shall manufacture and deliver eight (8) industrial planetary wind turbine gearboxes ("Equipment") according to Buyer's technical specifications.

2. PRICE & INCOTERMS

Total contract price is $580,000 USD. Delivery shall be executed DDP Port of Houston by January 15, 2025.

3. LIQUIDATED DELAY DAMAGES

If Supplier fails to deliver Equipment by the Shipment Deadline, Supplier shall pay Buyer liquidated damages equal to one percent (1%) of the total contract value ($5,800 USD) for each calendar day of delay, without limitation.

4. BUYER CANCELLATION RIGHTS

Buyer reserves the right to terminate this contract in whole or in part at any time for its convenience without liability for work-in-progress or customized raw steel materials acquired.

5. PRODUCT WARRANTY

Supplier warrants Equipment against defects in material and workmanship for twenty-four (24) months from commissioning.